Annexure-III

## Effective Date of Commencement

Effective date of Commencement of Service under this Agreement is 01-01-2022 (1st January 2022).

Time Schedule of Services

The Time schedule of Services for milestones / deliverable under is agreement is given below:

| PHASE -I |  |
| --- | --- |
| 1st January, 2022 | Sprint 1 (DB Schema & Application setup, Authentication, News Management, ISMO Library, Job Posts) |
| 14th January, 2022 | Sprint 2 (CMS, Image Management, FAQs, Theme Change Ability) |
| 28th January, 2022 | Sprint 3 (Menu Management, Breadcrumb, Newsletter, Photo/Video Gallery, FAQ page (API), DB Schema & Project Structure, Integrate UI) |
| 11th February, 2022 | Sprint 4 (Automatic Sitemaps, Front end pages, Newsletter, ISMO Library, Job Posts, CMS Pages, Contact us and sitemaps, FAQ front end) |
| 25th February, 2022 | Sprint 5 (RSS Feed (API), Advance Search, Dashboard, ISMO Library front end, Newsletter, job posts, RSS feeds (front end)) |
| 11th March, 2022 | Sprint 6 (Broken links, social media icons, PDF conversion, Advance Search, Multi-Lingual, Social Media links, Chatbot) |
| 25th March, 2022 | Sprint 7 (Graphic Management, Web Analysis, Adjustable Front End, Dashboard/ Home Page) |
| 15th April, 2022 – 29th April, 2022 | Sprint 8 (Testing, Deployment) |

| PHASE -II |  |
| --- | --- |
| 1st July, 2022 | Sprint 9 |
| 15th July, 2022 | Sprint 10 |
| 29th July, 2022 | Sprint 11 |
| 12th August 2022 – 31st August, 2022 | Sprint 12 |

Extension of Time

Extension of Time for completion of Services and the terms & conditions thereof shall be mutually agreed between the Client and the Contractor as and when required.