Project Scope Statement: AI-Powered Chatbot for Power Purchase Agreements (PPAs)

The purpose of this project is to develop an intelligent chatbot agent that utlizes Generative AI, LangChain and LLM to transform complex and lengthy Power Purchase Agreement (PPA) documents into an interactive knowledge base. The chatbot will allow business users to query contractual details in natural language and receive precise, context-aware responses.

Scope of Work

- Document Ingestion & OCR

- Implement OCR (Optical Character Recognition) to extract text from scanned PDF PPA documents (Tesseract OCR).

- Normalize and clean extracted text for downstream processing.

- Data Processing & Chunking

- Segment extracted text into meaningful chunks to optimize context handling for LLMs.

- Store processed chunks in a structured database.

- Vector Database Integration

- Convert text chunks into vector embeddings.

- Store embeddings in a vector database (e.g., Pinecone, FAISS, or Chroma) for semantic search and retrieval.

- Chatbot Development

- Design a chatbot agent that integrates with LangChain for prompt management and chaining.

- Enable natural language queries from users.

- Retrieve relevant data from the vector database using Retrieval-Augmented Generation (RAG).

- Generate accurate, context-driven responses using LLMs.

- System Integration

- Ensure seamless integration between OCR, database, embeddings, and chatbot components.

- Provide a user-friendly interface for interaction (e.g., web-based or enterprise tool integration).

Time deadlines:

After discussion, Step 1 (OCR) has been excluded from the initial scope since PPA documents will be provided in Word format instead of scanned PDFs.

The project will be executed in two sprints, with Step 4 (Chatbot Development) prioritized as the most critical activity and therefore included in both sprints.

- Sprint 1: Steps 2 (Data Processing & Chunking), 3 (Vector Database Integration), and 4 (Chatbot Development)

- Sprint 2: Steps 4 (Chatbot Development – enhancements & optimization) and 5 (System Integration & Security)